## Slide 1
Andhra Pradesh Irrigation and Livelihood Improvement Project – Phase II (APILIP – II)
with JICA Assistance
GOVERNMENT OF ANDHRA PRADESH
Water Resources Department

## Slide 2: PROJECT OVERVIEW - APILIP-II
Project Cost : Rs 2000 Crores
Funding Agency : Japan International Cooperation Agency (JICA)
JICA share : Rs 1683.3 Crores (84.16%)
Govt of AP share : Rs 316.70 Crores (15.84%)
Loan effectuation date : 6th July,2018
Loan ending date : 6th July,2025 (7 years )
Proposed Works : Modernization of 1 Major Irrigation project & 19 Medium Irrigation Projects & 445 Minor Irrigation tanks &Implementation of Livelihood programs
Ayacut to be benefitted : Rehabilitation of 1,55,910 Ha

## Slide 3: OBJECTIVES OF APILIP-II
To increase irrigated area and the local productivity by rehabilitating the existing irrigation systems
To support integrated farming systems
To strengthen value-chain development
To strengthen institutional capacities and
To improve the livelihoods of farmers and other rural communities in Andhra Pradesh state.

## Slide 4: MAJOR COMPONENTS OF APILIP-II
Modernization of Irrigation Projects
Participatory Irrigation Management (PIM)
Promotion of Farmers Producer Organizations (FPO).
Livelihood Support Program - Animal Husbandry &
Fishery Development.
5. Pilot Programs - Food Value Chain in strategic crops
like Mango, Chilli, Tomato and Coconut.

## Slide 5: Component wise Breakup of Estimated Cost
Sl. No. | Component | Total Amount (Rs. Crores)
1 | Modernization of Irrigation Projects | 
 | Major / Medium Irrigation Projects | 708.67
 | Minor Irrigation Tanks | 253.72
2 | Participatory Irrigation Management (PIM) | 89.43
3 | Promotion of Farmers Producer Organizations (FPOs) | 125.69
4 | Livelihood Support Program | 
 | Animal Husbandry Development | 22.93
 | Fishery Development | 46.13
5 | Pilot Programs | 
 | Food Value Chain for Strategic Crops | 90.83
 | Farm Mechanization | 28.34
6 | Project Management | 17.93
7 | Consulting Services | 71.45
8 | Others - Price Escalation, Physical Contingency | 228.18
9 | Govt. of Andhra Pradesh Share | 316.7
 | Total | 2000

## Slide 6: 1. Modernization of Irrigation Projects – APILIP-II
Sl. No. | Particulars | No(s) | CCA (ha) | Estimated Cost (Rs. Crore)
1 | Major Irrigation Project (Narayanapuram anicut) | 1 | 15001 | 138.96
2 | Medium Irrigation Projects | 19 | 83865 | 569.71
3 | Minor Irrigation Projects | 445 | 57044 | 253.72
 | Total | 465 | 155910 | 962.39

## Slide 7
Modernisation of Major & Medium Irrigation Projects
Sl. No | Project Name | District | Ayacut (Ha) | Cost (in Crores)
1 | Narayanapuram Anicut Major Irrigation Project | Srikakulam | 15001 | 138.96
2 | Vottigedda Reservoir Medium Irrigation Project | Vizianagaram | 6755 | 47.64
3 | Peddankalam Anicut Medium Irrigation Project | Vizianagaram | 3525 | 18.27
4 | Peddagedda Reservoir Medium Irrigation Project | Vizianagaram | 4858 | 30.65
5 | Vengalarayasagaram Medium Irrigation Project | Vizianagaram | 9996 | 67.90
6 | Andra Reservoir Medium Irrigation Project | Vizianagaram | 3815 | 17.31
7 | Raiwada Reservoir Medium Irrigation Project | Visakhapatnam | 6212 | 36.32
8 | Maddigedda Reservoir Medium Irrigation Project | East Godavari | 1619 | 6.74
9 | Torrigedda Pumping Scheme | East Godavari | 5565 | 20.85
10 | Thammileru Reservoir Medium Irrigation Project | West Godavari | 3711 | 16.90
11 | Miniyeru Anicut Medium Irrigation Project | Krishna | 6650 | 66.36
12 | Mopadu Reservoir Medium Irrigation Project | Prakasam | 5147 | 32.55
13 | V.R. Kota Aniut Medium Irrigation Project | Prakasam | 2248 | 19.46
14 | DR & DM Channel System | Nellore | 3689 | 32.48
15 | Bhuggavanka Reservoir Medium Irrigation Project | Kadapa | 3925 | 26.83
16 | ShivaBhashyam Sagar Reservoir | Kurnool | 4896 | 21.85
17 | Upper Pennar Reservoir Medium Irrigation Project | Anantapur | 4068 | 22.06
18 | Pennar Kumudavathi Anicut Medium Irrigation | Anantapur | 2479 | 16.28
19 | Arniar Reservoir Medium Irrigation Project | Chittoor | 2226 | 36.63
20 | Krishnapuram Reservoir Medium Irrigation Project | Chittoor | 2481 | 32.61
Total |  |  | 98866 | 708.67

## Slide 8: Location Map of Major / Medium Irrigation Projects under APILIP-II

## Slide 9: MINOR IRRIGATION TANKS PROPOSED
Sl No | District | No of Projects | Ayacut in Ha | Estimate Cost (Rs. Crores)
1 | SRIKAKULAM | 78 | 8398.20 | 31.75
2 | VIZIANAGARAM | 62 | 6259.97 | 29.03
3 | VISAKHAPATNAM | 50 | 3442.89 | 17.62
4 | EAST GODAVARI | 24 | 2939.65 | 10.83
5 | WEST GODAVARI | 18 | 1922.32 | 12.09
6 | KRISHNA | 21 | 3159.62 | 11.34
7 | GUNTUR | 10 | 1870.27 | 8.72
8 | PRAKASAM | 20 | 4504.30 | 21.93
9 | SPSR NELLORE | 28 | 7759.44 | 32.22
10 | YSR KADAPA | 30 | 2920.82 | 14.60
11 | KURNOOL | 25 | 2093.43 | 11.47
12 | ANANTHAPUR | 18 | 3819.16 | 12.59
13 | CHITTOOR | 61 | 7953.98 | 39.54
 | Total | 445 | 57044 | 253.72

## Slide 10: MODERNIZATION OF IRRIGATION PROJECTS
Status:
Medium & Major Irrigation Projects - Total:20
Administrative approval accorded : 9
Under Scrutiny in PMU : 2
Remarks to be attended : 7
DPRs yet to be submitted : 2
Technical sanction accorded : 2
Minor Irrigation Tanks - Total No: 445
Administrative approval accorded : 242
Technical sanction accorded : 163

## Slide 11: Present Status of Major/Medium Irrigation projects
1 | Administrative Approval accorded | 09 Nos
2 | DPRs under scrutiny | 02 Nos
3 | Remarks communicated | 07 Nos
4 | No. of DPRs pending for submission from CEs | 02 Nos
 | Total | 20

## Slide 12: Present Status of Major/Medium Irrigation projects...
Details of Administrative approval accorded |  |  |  |  | 
Sl. No. | Name of the Project | District | Ayacut Ha | Amount Rs. in Crores | 
1 | Narayanapuram Anicut (Major) | Srikakulam | 15,001 | 112.10 | 
 | Medium Irrigation Projects |  |  |  | 
2 | Thammileru Reservoir Project | West Godavari | 3711 | 16.08 | 
3 | Pennar Kumudavati Project | Ananthapur | 2479 | 15.37 | 
4 | Buggavanka Reservoir Project | Kadapa | 3925 | 18.70 | 
5 | Shivabhashyam sagar project | Kurnool | 4896 | 19.55 | 
6 | Araniar Reservoir project | Chittoor | 2226 | 35.64 | 
7 | Muniyeru Anicut Project | Krishna | 6650 | 64.05 | 
8 | Maddigedda Reservoir project | E. G | 1619 | 6.47 | 
9 | Krishnapuram Reservoir project | Chittoor | 2481 | 30.18 | 
 |  | Total Amount |  | 318.14 | 
 | DPRs under scrutiny in SPD's Office - |  |  |  | 
1 | Torrigadda Reservoir Project East Godavari |  | 5565 | 20.85 | 
2 | DR &DM Channel Nellore |  | 3,689 | 32.48 | 

## Slide 13
Replies to remarks awaited from the CE of the project on the DPRs submitted |  |  |  |  | 
Sl. | Name of the Project | District | Ayacut | Amount | Remarks
 |  |  | Ha | Rs. in Crores | 
1 | Andra Reservoir Project | CE / North Coast Vizianagaram | 3815 | 17.31 | 1.CE'S inspection note 2.L.S. & C.S.S of L.M.C & R.M.C 3.Quarry Map 4.Action plan and month wise program charts
2 | Raiwada Reservoir | CE/North Coast Visakhapatnam | 6212 | 36.32 | 
3 | Upper Pennar Project | CE / Projects,Ananthapur | 4068 | 22.06 | 1. CE's inspection note 2. Hydraulic particulars are not furnished 3. No lead statement .4. Quarry map not enclosed
4 | Vottigedda Reservoir Project | CE / North Coast Vizianagaram | 6755 | 47.64 | Recasting required
5 | Peddankalam Anicut | CE / North Coast Vizianagaram | 3525 | 18.27 | The CE is addressed to depute the AEE and DEE for re-casting
6 | Peddagadda Reservoir Project | CE / North Coast Vizianagaram | 4858 | 30.65 | The CE is addressed to depute the AEE and DEE for re-casting
7 | Vengalarayasagaram | CE / North Coast Vizianagaram | 9996 | 67.90 | Letter addressed to CE for re-casting.
 | DPRs not yet received from CEs |  |  |  | 
 | Mopadu Reservoir Project | Prakasam | 5147 | 32.55 | Letter addressed for submission of DPR
 | V.R.Kota Project | Prakasam | 2248 | 19.46 | Letter addressed for submission of DPR
Present Status of Major/Medium Irrigation projects...

## Slide 14: Present Status of Minor Irrigation Tanks
S no | District | No of Projects proposed | DPR cost Rs Cr | Administrative Sanction accorded |  | Remarks
 |  |  |  | Number | Amount (in Cr) | Administrative sanction was accorded to 242 tanks With an outlay of about 160.28 Cr in the first Phase. Administrative approval for the balance tanks will be accorded in the 2nd phase
1 | SRIKAKULAM | 78 | 31.75 | 30 | 14.60 | 
2 | VIZIANAGARAM | 62 | 29.03 | 34 | 20.16 | 
3 | VISAKHAPATNAM | 50 | 17.62 | 20 | 8.43 | 
4 | EAST GODAVARI | 24 | 10.83 | 16 | 8.25 | 
5 | WEST GODAVARI | 18 | 12.09 | 12 | 10.07 | 
6 | KRISHNA | 21 | 11.34 | 12 | 7.35 | 
7 | GUNTUR | 10 | 8.72 | 10 | 8.72 | 
8 | PRAKASAM | 20 | 21.93 | 12 | 17.52 | 
9 | SPSR NELLORE | 28 | 32.22 | 17 | 12.48 | 
10 | YSR KADAPA | 30 | 14.60 | 17 | 9.19 | 
11 | KURNOOL | 25 | 11.47 | 13 | 6.33 | 
12 | ANANTHAPUR | 18 | 12.59 | 11 | 8.15 | 
13 | CHITTOOR | 61 | 39.54 | 38 | 29.03 | 
 | Total | 445 | 253.72 | 242 | 160.28 | 

## Slide 15: 2. PARTICIPATORY IRRIGATION MANAGEMENT
  Maximise the benefit of Irrigation systems and equitable water distribution among water users of selected Major, Medium and Minor schemes.
  Strengthening of WUAs(Water User Associations), DCs(Distributory Committees) & PCs (Project Committees)
  Capacity building of departmental officers and supporting organizations.
  Status :
  No of WUAs identified : 585
  Engagement of Supporting Organizations(NGOs) is under process and it is in RFP Stage after short listing (45 NGOs) from EoI.

## Slide 16: 3.Promotion of Farmers producers organisations (FPO)
20 FPOs will be formed and strengthened one in each project (Medium/Major).
Status:
Action Plan 2018-19 is prepared and budget submitted to Government.
TOR for Baseline survey is under preparation.
Budget estimate for 2018-19
For Bench Mark Survey – Rs. 50 Lakhs.
For Trainings to department Staff, existing FPOs, SHGs and
CIGs- Rs. 25 Lakhs.

## Slide 17: 4.LIVELIHOOD SUPPORT PROGRAM - ANIMAL HUSBANDRY
Promoting livestock and poultry based Income generation activities by
Rural backyard poultry Rearing
Promotion of sheep rearing
Cluster based slaughter houses and meat shops
Clean milk production measures
Enhancing productivity by preventing production loses due to diseases
Enhancing productivity through scientific breeding
Status :
Prepared Action plan for year 2018-19 – Budget submitted for Rs. 3.85 Crore
Developing Livelihood Plan
Exposure Visit to Livestock farmers
Promotion of Fodder cultivation and Balance feed
Demo Units on New Variety of Fodder Cultivation
Training on New variety of Fodder Cultivation
Demo units of Silage making (1 per cluster - in 9 clusters)
Promotion of Sheep rearing and demo units for sheep rearing
Training on good practices in sheep rearing

## Slide 18
Objective: To increase fish production, strengthen market linkages that will increase the income & livelihoods.
Coverage: To cover 20+90 tanks .. Identified
To cover 75 Fishermen coop. societies.. Identified
100 members per each FCS in all 13 districts
Action Plan: 2018-19 .. Rs.7.70 crores .. Prepared
    Establishment of Captive fish seed nurseries
    Construction of fish landing centers
    Supply of boats&nets to the fisherman
    Providing revolving fund to the societies
    Establishment of Ice plants
Stage of Implementation :
    Preparing estimates for civil works by WRD.
    Beneficiaries identification is under process.
    Specifications for inputs are prepared by fishery dept.
Livelihood Support programme for Fishery

## Slide 19: 5.PILOT PROGRAMS :FARM MECHANIZATION
  Food value chain
  Food value chain for strategic crops ( Mango (fresh & processed, tomato, Chilli and coconut )
  Promoting value addition by adopting appropriate practices and build infrastructure to meet global standards & to increase international competitiveness
  Development of marketing & brand strategy
  Farm Mechanization
  To overcome shortage of labour, especially for planting and harvesting works.
  Establishment of two AMTCs (Agriculture Mechanization Training Centre),
  Training in Operation and Maintenance of Agricultural Machinery,
  The estimated cost of this component is Rs.119.17 crore.

## Slide 20
FOOD VALUE CHAIN
Objective : Promote Food Value Chain of five strategic crops
Fresh & Processed Mango, Tomato, Chilli, Coconut.
Main Objective:
  To disseminate best practices
  to increase competitiveness of food products, to increase efficiencies of value chain
PRODUCTS | DISTRICTS | Major activities
MANGO (FRESH) | KRISHNA | Developing AP Mango Brand: Quality Improvement
MANGO(PROCESSING) | CHITTOOR | Strengthening competitiveness : production efficiency, logistics , processing
CHILLI | GUNTUR | Guntur Brand Promotion internationally
TOMATO | CHITTOOR | Competitiveness through domestic TP production
COCONUT | EAST GODAVARI | Develop community based processing : capacity building of producers of VC
Action plan for 2018-19 is prepared

## Slide 21: Establishment of AMTCs
Two AMTCs
1. Regional Rice Research Institute, Maruteru, West Godavari Dist. For paddy crop.
2. Agriculture College, Naira, Srikakulam Dist. for ID Crops.
Status – Two committees are formed by Agriculture Department.
One committee for identification and selection of suitable site for establishment of AMTCs.
Another committee for finalising the technical specification of the proposed machinery to be purchased for AMTC.
DPR for construction of AMTC will be prepared by Agriculture Department through an agency.
Action Plan is prepared and budget submitted to Government.
Budget estimate for 2018-19
Procurement of machinery - Rs. 300 Lakhs.
Training - Rs. 28.8 Lakhs.

## Slide 22: EXPECTED BENEFITS FROM APILIP-II
  Increase in water conveyance efficiency and strengthening of farmers organizations
  Bridging the gap ayacut & Supplying water to tail end reaches
  Capacity building of WUAs & Departmental Officers
  Establishment of 20 FPOs,921 VFF(Village Farmers Federation)
  Increase in productivity of Animal Husbandry in 240 villages
  Establishment of 2 No Agriculture Mechanized Training Centers
  Construction of Godowns, Drying yards to 500 Water User’s Associations
  Improvement of the livelihoods of fishermen in 75 FCS (Fishermen Co- operative Societies) .

## Slide 23
THANK YOU